Daakye Vendor Space Mobile Platform

Comprehensive Project Write-Up, System Design Overview, and Implementation Roadmap

- Introduction

Daakye Vendor Space Mobile Platform is a proposed mobile-first inventory and sales management system designed specifically for small and medium-scale vendors operating within Ghanaian local markets and informal retail environments.

The system seeks to digitize the daily operations of vendors who currently rely on handwritten notebooks, manual stock counting, mental calculations, spreadsheets, and paper-based sales recording.

The project aims to provide vendors with a lightweight, affordable, scalable, and easy-to-use digital business management solution optimized for low-end Android devices, low-connectivity environments, and users with varying levels of digital literacy.

The platform will enable vendors to manage inventory, record sales, track revenue, receive low-stock alerts, analyze business performance, and build structured transaction histories.

- Problem Statement

A large percentage of vendors in Ghanaian local markets operate without structured digital systems for inventory and sales management.

These informal systems create several challenges:

- Frequent stockouts

- Overstocking of slow-moving products

- Inaccurate sales records

- Time-consuming end-of-day reconciliation

- Human arithmetic errors

- Poor revenue tracking

- Lack of business insights

- Difficulty accessing loans and financial support due to poor record keeping

Existing digital systems are often too expensive, overly complex, internet-dependent, or poorly optimized for informal African market environments.

- Proposed Solution

The proposed solution is the development of Daakye Vendor Space Mobile Platform, a modular, mobile-first inventory and sales management system that digitizes vendor operations while remaining simple, scalable, and accessible.

The platform will provide:

- Real-time inventory tracking

- Sales recording

- Automated stock deductions

- Low-stock alerts

- Business analytics

- Transaction history management

- Mobile notifications

- Future offline support

The application will prioritize usability, affordability, low data consumption, and low-end Android optimization.

- Project Objectives

The primary objectives of the project are:

- Digitize inventory management

- Simplify sales recording

- Automate stock deductions

- Improve stock visibility

- Reduce inventory losses

- Improve business decision-making through analytics

- Support offline-capable operations

- Build a scalable and extensible architecture

- Support future feature integration

- Generate structured transaction histories for financial inclusion

- Target Users

The system targets:

- Market vendors

- Kiosk operators

- Mini marts

- Small retail shops

- Wholesalers

- Local store attendants

Primary considerations include low digital literacy, unstable internet access, and low-cost Android devices.

- Core Functionalities

- Inventory Management

- Add, edit, and delete products

- Categorize products

- Track stock levels

- Set low-stock thresholds

- Sales Management

- Record sales (remove or cancel or edit recorded sale)

- Automatically deduct stock

- Generate transaction history

- Calculate totals

- Notifications

- Generate low-stock alerts

- Push notifications

- Analytics Dashboard

- Revenue visualization

- Sales trends

- Top-selling products

- Business insights

- Authentication

- Login and registration

- JWT-based authentication

- Role-based access control

- System Architecture

The system will adopt a Modular Monolith Architecture.

High-Level Architecture:

React Native Mobile App   REST API  Authentication Module  Inventory Module           Sales Module  Analytics Module  Notification Module  MongoDB Atlas

The modular monolith approach is chosen because it:

- Simplifies deployment

- Reduces infrastructure complexity

- Improves maintainability

- Supports future scalability

- Enables easier future migration into microservices

- Modular Design and Extensibility

The system is intentionally designed using modular architecture principles to support continuous feature evolution without major restructuring.

The architecture emphasizes:

- Separation of concerns

- Loose coupling

- High cohesion

- Extensibility

- Maintainability

Future features such as:

- Mobile money integration

- AI-powered analytics

- Barcode scanning

- Voice-assisted sales entry

- Multi-branch management

- Offline synchronization

can be integrated incrementally without major redesign of the application.

- Tech Stack

Mobile Development

- React Native

- Expo

- TypeScript

- React Navigation

- Axios

- AsyncStorage

Backend Development

- Node.js

- Express.js

- JWT Authentication

- Bcrypt

Database

- MongoDB Atlas

Notifications

- Firebase Cloud Messaging

Analytics

- Victory Native

Development Tools

- Visual Studio Code

- GitHub

- Postman

- Figma

- Important System Components to Design Before Implementation

Before implementation begins, the following system components must be properly designed:

- System Requirements Analysis

- Database Design

- API Design

- System Architecture Design

- UI/UX Design

- Authentication and Authorization Design

- Offline Synchronization Strategy

- Notification Workflow Design

- Analytics and Reporting Design

Implementation should not begin before these core foundations are properly planned.

- Database Design Overview

Core Collections:

Users

- Id

- Name

- Phone

- Email

- Password

- Role

Products

- Id

- Name

- Category

- Price

- quantity

- lowStockThreshold

Sales

- Id

- Products

- totalAmount

- date

- soldBy

Notifications

- Id

- Message

- productid

- status

- createdAt

- API Structure

Authentication APIs

- POST /auth/register

- POST /auth/login

Inventory APIs

- GET /products

- POST /products

- PUT /products/:id

- DELETE /products/:id

Sales APIs

- POST /sales

- GET /sales

- PUT /sales/:id

- DELETE /sales/:id

Analytics APIs

- GET /analytics/revenue

- GET /analytics/top-products

- Implementation Roadmap

Phase 1 — Research and Planning

- Requirement gathering

- Workflow mapping

- Feature prioritization

Phase 2 — UI/UX Design

- Wireframes

- Mobile layouts

- Navigation flow

Phase 3 — Backend Development

- Authentication APIs

- Inventory APIs

- Sales APIs

- Notification logic

Phase 4 — Mobile App Development

- React Native setup

- Screen development

- API integration

- Navigation implementation

Phase 5 — Analytics and Notifications

- Charts

- Revenue metrics

- Push notifications

Phase 6 — Testing and Optimization

- Functional testing

- Device testing

- Bug fixing

- Performance optimization

Phase 7 — Pilot Deployment

- Real-user testing

- Vendor feedback

- UX refinement

- Estimated Timeline

Estimated MVP completion timeline:

- Planning & Design: 2 weeks

- Backend Development: 2 Weeks

- Mobile Development: 2 Weeks

- Testing & Optimization: 2 Weeks

- Pilot Testing: 2 Weeks

- Estimated Budget

- Estimated MVP development costs:

- Development tools: Free

- Hosting: Free tier

- Database: Free tier

- Firebase notifications: Free

- GitHub: Free

- Expo: Free

- Google Play Console: ~$25 one-time

- Domain name :  ~$10–20/year

Estimated initial development budget:
Approximately $0–50 for MVP development.

- Future Enhancements

Future versions of the system may include:

- Offline-first synchronization

- Barcode scanning

- Mobile money integration

- AI-powered stock forecasting

- Voice-assisted sales recording

- Local language support

- Supplier management

- Multi-branch management

- WhatsApp receipt integration

- Conclusion

Daakye Vendor Space Mobile Platform seeks to bridge the digital management gap within Ghana’s informal retail sector by providing a simple, scalable, and mobile-first inventory and sales management solution.

Combining:

- Mobile-first design

- Modular architecture

- Offline-capable planning

- Intuitive workflows

- Scalable system design

the platform aims to improve:

- Inventory management

- Sales tracking

- Business analytics

- Operational efficiency

- Financial inclusion for small-scale merchants.

The project provides a strong foundation for future expansion into fintech services, intelligent analytics, and broader digital commerce infrastructure for African informal markets.